Using Time Series Models for Defect
Prediction in Software Release Planning
James W. Tunnell
Computer Science Department
Central Washington University
Ellensburg, WA 98926, USA
tunnellj@cwu.edu
John Anvik
Computer Science Department
Central Washington University
Ellensburg, WA 98926, USA
janvik@cwu.edu

Abstract—To maintain a high-quality software release, sufficient time should be allowed for testing and fixing defects. Otherwise, there is a risk of schedule or quality slip. To this end, a time series model is developed for predicting the number of defects detected during development. The model depends on previous values of: defects created, new features resolved, and improvements resolved. This model structure supports defect prediction using hypothetical future values of new features resolved and improvements resolved, meaning hypothetical release plans could be compared according to their predicted impact on testing and defect-fixing time. (Abstract)
Keywords-software; defect; quality; release; plan; testing; prediction; time-series; (key words)
# Introduction (Heading 1)
In software release planning there are two primary concerns: functionality and quality. To improve functionality and maintain high quality are the common objectives. Both objectives are constrained by limits on development time and cost. In order to respect these constraints and still pursue both objectives, the scope of planned work must be limited, so that time is available to properly deal with the inevitable defects (bugs) that will arise. Thus, a high quality of software can be ensured while also improving functionality.
A critical step in this planning process is to factor in a suitable amount of time for testing and bug-fixing. Otherwise, there is a risk of schedule or quality slip. Since the time required for testing and bug-fixing will likely be a function of the number of defects introduced during development, it would be desirable to have a technique for predicting how many bugs can be expected as development proceeds.
Many software defect prediction techniques rely on code analysis. Other techniques rely on statistical modeling using empirical time series data. In this paper, a time series model is used.
One potential application of a defect prediction model is for comparing different release plans, to see how much bug fallout would likely result. This would help planners compare release plans to ensure that total development time does not exceed the time budget. The comparison of different plans is integral to release planning optimization, which is the focus of The Next Release Problem, a key problem in Search-Based Software Engineering (SBSE).

To make the defect prediction model useful for comparing release plans, the model must be dependent in some way on the basic elements of the release plan: planned new features and improvements. For this reason, it is proposed that for this application, a model be used that depends both on past defects and on planned features and improvements. Specifically, use of a multivariate time series model that includes exogenous inputs.
The model is then applied to data from the MongoDB[1] software project, to see which model order is selected and how well it predict defects.
[1] MongoDB is a document-oriented, NoSQL database, and is available under the GNU Affero GPL license.
# Motivation
When software releases are planned in the usual way, then it is reasonable to construct a statistical predictive model that depends only on previous defects occurrences. After all, planned features and improvements will probably be selected in the same manner for the next release as in previous releases. So why not assume that defect occurrences in the next release will occur in like manner as in previous releases?
This assumption makes sense under normal planning conditions. But what if release planners wished to put together multiple release plans, and predict defect occurrences for each? Surely the predicted number of defects should not be the same for all release plans. Yet this would be the case if the predictive model depended only on previous defect occurrences (see Illustration 1).
Instead, to support these “what-if” scenarios, a predictive model should depend also on the basic elements of the release plan: the planned features and improvements. Such a model would assume some explanatory relationship, so that planned features and improvements somehow affect the outcome (see Illustration 2).
Illustration 1: Using a non-explanatory model would result in the same defect prediction, regardless of the release plan.

Illustration 2: Using an explanatory model allows for the possibility of different defect pre-dictions for each release plan.
If such a model were used, this would give release planners a path towards evaluating the additional development time needed to address bug fallout, for a given release plan. By ensuring sufficient time to fix bugs, the model can be used to ensure sufficient software quality is maintained, thus giving the release planner freedom to otherwise maximize the expected revenue produced by the software by including appropriate features and improvements.
## Application to the Next Release Problem
Release plan optimization is exactly the goal of The Next Release Problem (NRP), but there is a gap between the abstract domain of the NRP and the detailed, messy data found in software projects. By applying a explanatory predictive model there is a path toward bridging this gap, opening up the potential for using NRP optimization techniques in real-world release planning. In this section, first the NRP is described, then the gap between it and practical planning is discussed, and finally it is shown how the explanatory model suggested earlier would be applied to help bridge this gap.
## Defining the NRP
The Next Release Problem (NRP) was defined by Bagnall, Rayward-Smith, and Whittley[2], and was shown to be NP-Hard. Being abstract in its treatment of feature cost, a broad range of optimization techniques can be applied to the NRP, such as integer programming, hill climbing, simulated annealing, genetic algorithms, etc. The NRP is the subject of academic research in the area of Search-Based Software Engineering[10, 15, 17].
The NRP is designed to aid software project planners, who have multiple customers to satisfy. The project planner would like to maximize the revenue produced from completing the project.
TODO: briefly summarize the way NRP abstracts release plan optimization
## The Gap Between Abstraction and Reality
As was discussed in the previous section, a planner would need several things to be able to implement a NRP-like optimization:
1. A set of requirements that could potentially be implemented.
2. A set of customers that are satisfied by some subset of the requirements, and have an associated weight.
3. A cost function, to quantify the cost of each requirement.
4. A cost budget, that should not be exceeded.
Having all these in hand, a planner could proceed to optimize the subset of requirements planned for the next release. One difficulty with this that can be highlighted is in the definition of a cost function. It might be suggested that the estimated time to implement a requirement alone might be used to determine cost, but there is a practical detail that prevents this: in order to maintain quality software, the total cost of any requirement should take into consideration both the cost of implementation and the cost of fixing associated defects. Otherwise, a release plan would appear to be within budget, when there is a risk that the budget will be exceeded when defect costs are also considered.
## Bridging the Gap
We use the explanatory model to address the need to consider defect cost. Such a model, given some subset of proposed requirements, can be used to predict defects and to find additional cost which should be considered, as depicted in Illustration 3.

Illustration 3: Defect prediction model used in determining overall cost of some requirements subset.
Since predictive models can not be perfectly accurate, instead we would expect that any forecasting would include confidence levels. Taking into account the confidence of a prediction allows planners to account for risk in the use of the defect prediction. If more risk is acceptable, then planners will get a narrower prediction window, and in exchange take more of a chance that the prediction is inaccurate. A wider prediction window means, though, that when the defect prediction is used to determine requirements cost, that potential cost range will also be wider.
Identify applicable sponsor/s here. (sponsors)

# Related Work
Software defect (bug) prediction typically involves a detailed analysis of code or proposed design changes. Some of these analytical methods are mentioned next. Then several statistical approaches to prediction are discussed.
## Code Analysis Approaches
Akiyama [1] predicted defect counts based on lines of code (LOC), number of decisions, and the number of subroutine calls. Gafney [6] likewise predicted defect count based on LOC. Rather than code itself, Henry and Kafura [9] define metrics that are based on information taken from design documents, to be used in defect prediction. Nagappan and Ball [13] use relative code churn (lines modified) as a metric for predicting the density of defects. Giger, Pinzger, and Gall [7] compare the use of code churn to a more fined-grained approach, capturing ”the exact code changes and their semantics down to statement level.”
## Statistical Approaches
Rather than requiring a detailed code analysis to predict defects, the approach proposed in this paper is to develop a mathematical model based on historical data on defect occurrences. Specifically, the proposed approach is to develop a defect prediction model using previous software features, improvements, and defects.
A related approach, used by Li, Shaw, Herbsleb, Ray, and Santhanam[11], is to study only the defect occurrences themselves, and attempt to develop a mathematical model for defect projection. In their work, functions were fitted to a time series of defect occurrences, then the function parameters themselves were extrapolated for each new release. They found that the Weibull model fit best in 73% of the tested software releases. They attempted to extrapolate model parameters using naive methods, moving averages, and exponential smoothing, but found these techniques to be ”...inadequate in extrapolating model parameters of the Weibull model for defect-occurrence projection”. The reason given for this ineffectiveness is the changing nature of the software development system. For example, development practices, staffing levels, and usage patterns may all change between releases.
In another related approach, Graves, Karr, Marron, and Siy[8] developed several models that predict the future distribution of software faults in a given code module. The basis of their predictive models is a statistical analysis of change management data, which describes only the changes made to code files. The best model they found was a weighted time damping model, where every change in the module files contributed to fault prediction, with time-damping to account for age of changes. They achieved “slightly less successful performance” by basing a generalized linear model on just the modules age and the number of past changes. They also found factors that did not improve model performance: module length, number of developers making changes in the module, and how often a module is changed simultaneously with another module.
In the final approach discussed here, by Singh, Abbas, Ahmad, and Ramaswamy[14], the Box-Jenkins method is applied to datasets from the Eclipse and Mozilla software projects, which are represented as time series data, and defect count is predicted using an ARIMA model. Their modeling effort is focused at the component-level, and they conclude that “current bug count of a component is linearly related to its previous bug count”.
# Time Series Modeling
In this section, time series data and models are discussed.
## Time Series
A time series is a collection of observations occurring in order. The process underlying a time series is assumed to be stochastic, so a model must be probabilistic. Critically, the sequence of observations can not be re-arranged, because each observation is typically dependent somehow on previous observations. It is this dependence that complicates the modeling of time series data, because otherwise observations would be independent and values would simply follow some probability distribution.
## Autocorrelation, ACF, and PCF
An important part of time series modeling is the use of autocorrelation, which measures the correlation of a sequence with itself. The autocorrelation function (ACF) and partial autocorrelation function (PACF) are used measure autocorrelation as a function of time lag. These functions can be used to identify time series that can be modeled by a pure autoregressive function or a pure moving average function. They are also used to analyze residuals (difference between actual and fitted values) to check for statistically significant autocorrelation.
## ARMA and ARIMA (Univariate) Models
The Box-Jenkins methodology describes the univariate ARMA and ARIMA models. The idea for these models begins with the idea of a sequence of independent shocks, generated by “random drawings from a fixed distribution”[4]. These shocks are knowns as a white noise process. The basic autoregressive, moving average (ARMA) stochastic model is then formed by a linear combination of previous white noise values and previous time series outputs. In the ARMA model, the ACF and PACF produce a vector, because the time series is univariate.
The ARMA stochastic model requires stationarity (or approximate stationarity). Differencing is performed to deal with data that is non-stationary. Adding differenced data leads to an extension of the ARMA model, the ARIMA model.
## Endogeneity and Exogeneity
Exogenous variables are not is not considered to be under the ”control” of the model, and instead should be considered an input. As such, a model should only try to account for the variable’s behavior using its previous values, and not using previous values of other variables. A model should still establish interdependence between all variables, endogenous or exogenous. For exogenous variables, past values of all variables can be used to predict future values.
## VAR and VARX (Multivariate) Models
By extending the ARMA model to the multivariate case, allowing for multiple time series, a Vector ARMA model is formed. A special case of this model is the pure autoregressive model, or Vector AR (VAR) model. And, by including consideration for exogenous variables, the model becomes VARX. This model fits the needs of situation described in the Motivation section.
However, these vector models so far have no way to account for non-stationary time series. So, as a preliminary step to using them, the time series data should either be stationary already, or differenced to become stationary. Trends and tests for stationarity will be discussed next.
## Trends
Trending time series are challenging to analyze, because the summary statistics of mean, variance, and autocovariance will vary over time, and are therefore not interpretable.[5]. Two trend types are discussed: deterministic and stochastic.
A deterministic trend will be moving upward or downward, so the time series mean is non-constant, but it will be according to a deterministic function. In this case, time series movements will follow generally the deterministic function, with non-permanent fluctuations above or below. Such a time series is said to be stationary around a deterministic trend.
In contrast, a stochastic trend shows permanent effects whenever random shocks occur, not necessarily fluctuating only close to the area of deterministic function. Differencing is applied to remove a stochastic trend. In the following section, tests are discussed for determine whether a deterministic or stochastic trend is present.
## Stationarity Tests
Stationarity can be strict or weak (of some order). Strict stationarity occurs when statistical properties are invariant with respect to shifts of the time origin[12]. Alternatively, a weak stationarity (of second order) can be established, and from this strict stationarity can be established by then assuming normality[4].
For a multivariate time series, stationarity holds if all the component univariate time series are stationary.[16], so the goal of stationarity testing will be to establish second-order stationarity for each univariate time series component, and then show that the assumption of normality is reasonable. This will establish the stationarity of the multivariate time series as a whole.
## Unit Root Testing
A time series that contains a stochastic trend is non-stationary. A pure auto-regressive (AR) model of such a time series contains a unit root[5]. Testing for the presence of a unit root can therefore be used to test for non-stationarity. A unit-root test poses as the null hypothesis that an AR model has a unit root. Then, a test statistic is measured. If found to be significant, the null hypothesis can not be rejected, and it is established that the time series has a stochastic trend and is therefore non-stationary. The augmented Dickey Fuller (ADF) test is often used for unit root testing.
## Stationarity Testing
On the other hand, a stationarity test uses the null hypothesis that a time series is stationary around a deterministic trend, with the alternative that Then, if the test statistic shows that this hypothesis can be rejected, at some significance level, then a stochastic trend should be considered, by the unit root test. The KPSS test is often applied for testing stationarity.
# Data Methodology
In this section, the data source and data collection method are detailed. Then, the method of preparing data for the modeling phase is presented.
## Data Source
The empirical data used to establish a predictive model will be taken from software project historical data, found in an issue tracking system. In addition to tracking bugs, past and present, an issue tracking system can be used to track features, enhancements, or any other type of software process issue.
The data used so far comes from the MongoDB Core Server project, which has been ongoing since May of 2009. Data from versions 0.9.3 through 3.0.0-rc6 are used. The dataset contained 7042 issues.
## Data Collection & Cleansing
MongoDB uses Jira[2] for issue tracking. Issue data is exported from the project’s JIRA web interface as XML data. Then, issue data is extracted from the JIRA XML data using a Python[3] script.
[2] JIRA is an issue tracking and project management system made by Atlassian, who provides a free JIRA subscription for qualified open source projects.
[3] Python is a dynamic, general purpose programming language.
The following fields are kept from each issue: type, priority, creation date, resolution date. Once extracted, the data is changed to text table format, suitable for reading in R[4].
[4] R is a popular software environment for statistical computing.
## Unfixed Issues
The proposed model structure assumes that bug creation can be explained by software changes. Therefore, issues that do not result in any change should not be included in the dataset. For this reason, only issues with resolution ”fixed”, “complete”, or “done” will be kept. Other possible issue resolutions are: “unresolved”, ”won’t fix”, ”duplicate”, etc. Fixed issues are predominant, so there is little risk in this decision. In the data used, 18 (0.26%) of the issues were unfixed.
## Sub-tasks
Issues that are sub-tasks are first converted to be the same type as the parent issue. Those sub-tasks whose parent issue is not in the dataset are considered orphans and discarded. There were 20 (0.28%) orphaned sub-tasks encountered in the dataset.
## Data Preparation
Once read into an R script, the data is operated on to prepare it for time series modeling. The data will be sampled, made stationary, and windowed. These steps are discussed next.
## Sampling
First, the data is sampled by dividing time into sample periods. In each period, the data is sampled to measure: the number of improvements resolved, features resolved, and bugs created. As an example, this sampling process is illustrated in Illustration 4, with results shown in Table 1.
## Establishing Stationarity
Illustration 4: Sampling issue data by dividing time into equally-spaced periods.
To establish stationarity, we first need to see if we can rule out the presence of a stochastic trend by applying the augmented Dickey-Fuller (ADF) test. If we can indeed rule out a stochastic trend, we should be able to confirm stationarity by applying the KPSS test. Or, if a stochastic trend can not be ruled out, then KPSS test should be applied to check that trend stationarity is also rejected. If data is found to be have a stochastic trend, it should be differenced and then retested to confirm (trend) stationarity.
The the urca[5] library provides ur.df and ur.kpss functions for performing these test. In both tests, it will be assumed that the deterministic component is constant, with an intercept but no trend.
[5] The urca library provides tests for time series data, and is freely available as a package for the R computing environment.
## Time Windowing
It is assumed that the SW development process underlying a given project may change over time. Rather than developing a model that also changes over time, the data will be kept for modeling only if it occurs within a time window. This will limit the amount of process change the model is exposed to. The time window should balance between more observations, to capture consistent long-term behaviors, and less observations, to limit exposure inconsistent short-term behaviors.
Taking this approach means that the entire modeling methodology will be executed for each time-windowed part of the data.
## Modeling Methodology
The typical methodology used for building time series models involves specification, estimation, and diagnostics checking[4, p. 478]. Once specified and estimated, the diagnostic checking step ensures that only valid models are considered for selection. The final step of modeling would be selection, where models are compared by some model selection criterion[4, pg. 581].
## Model Specification & Estimation
Specification of VARX(p) model is accomplished by choosing an order p, which is the number of autoregressive terms to include in the model. Once an order is specified, the model parameters can be estimated by a procedure such as least squares regression.
The model order will directly affect number of parameters included in the model. One goal of specification will be to avoid having too many parameters relative to the number of observations. The following derivation will lead to a simple rule for limiting the model order in this respect. First, let n be the number of time samples in a time series. When their are m time series, each sample contains m observations, so there are mn total observations for all time series. Next, for a VARX(p) model of the m time series variables, there are m2p unknown parameters to be estimated. Let the ratio of observations to parameters be denoted by
K = {m n} over {m^2 p} = { n } over { m p }
To keep K at or above some minimum ratio Kmin , we form the inequality
K_min <= K = n over { m p }
In terms of p this becomes
p <= n over { m K_min }
For a fixed value of K min , an upper bound on the model order would be
p_max = left lfloor {n over {m K_min}} right rfloor
With this upper bound, model specification will include the generation of models having order 1, 2, ..., p_max . These models, with their estimated parameters, will be candidates for final model selection after undergoing diagnostic checking.
To estimating the parameters of a VARX model, the dse[6] library provides the estVARXar function.
[6] The dse library provides tools for time series models, and is freely available as a package for the R computing environment.
## Diagnostics Checking
To verify that a model can be accepted, diagnostic checking is performed. Included in this step is testing for stability and for model inadequacy.
## Stability Tests
For an ARMA model to be stable, the roots of the process characteristic equation must lie outside the unit circle[4, p. 56]. Equivalently, the inverse of the roots must lie inside the unit circle. The dse library provides the stability function for performing this test.
## Portmanteau Test
For an adequate ARMA model, it can be shown that ”As the series length increases, the [model residuals] become close to the white noise...”[4, p. 338]. For this reason, there are model inadequacy tests formed around a study of the residuals. These lack-of-fit tests are a kind of portmanteau test.
One of these tests, the Ljung-Box test, forms a statistic from the autocorrelation of the residuals (up to some lag). In this test, the null hypothesis is that residuals are independent, so their autocorrelation is not high enough to be distinguished from a white noise series. To support this hypothesis, the test p-value should be above some level of significance, say 5%. The stats[7] library provides the Box.test function for performing the Ljung-Box test.
[7] The stats library provides core statistics functions, and is freely available as a package for the R computing environment.
## Model Selection
Model selection criteria are used to compare models by their fit, to minimize residual error, and penalizing the model to some degree by the number of parameters. In the case of Akaike Information Criterion (AIC), for ARMA models in general:
AIC_{ p,q} = ln{ abs{ % tilde %SIGMA _r } } + 2r / n ,
where n is the number of samples, r is the number of parameters, and % tilde %SIGMA _r is the residual covariance matrix estimate. AICc and BIC are other well-known selection criteria. But, according to Bisgaard and Kulahci, “The penalty for introducing unnecessary parameters is more severe for BIC and AICC than for AIC”[3]. A less severe penalty for the number of parameters would be preferred in this case, since we are already limiting the number of parameters in the model specification step, and because additional parameters may in fact be necessary to account for time series autocorrelations with higher lags. Therefore, AIC will be used as the selection criterion.
The dse library provides the bestTSestModel function for performing model selection.
## Results
## Data Collection
The MongoDB dataset was collected according to the methodology in the Data Methodology section, and the data set was sampled with a 7-day sample period to create the following time series: bugs created, improvements resolved, and new features resolved. These time series will be denoted Ybug, Yimp, and Ynew, respectively, and are shown in figure 5.
## Stationarity Testing
Before modeling, the time series were all checked for stationarity. The result of the ADF unit root and KPSS stationarity tests are listed in tables 2 and 3, respectively. Remember that for these tests, we need low significance for the unit root test and high significance for the stationarity test. This will allow us to reject the hypothesis that a time series has a unit root (is not stationary) and fail to reject the hypothesis that the time series is stationary.
The unit root tests showed less than 1% significance for all time series. However, the stationarity test also showed low significance. Since there is disagreement in the test results, the time series will all be differenced and the tests re-run.
After differencing we obtain the time series shown in figure 6, which will be referred to as Y_{ nabla bug} , Y_{ nabla imp} , and Y_{ nabla new} . Now, the result of the unit root and stationarity test (listed in tables 4 and 5) both agree. That is, we can reject the hypothesis that a unit root is present at the 1% significance level and we have significance to accept stationarity with greater than 10% significance. Hence, the differenced time series will be used to move forward with modeling.
## Time Windowing
A 78-week time window (approximately 18 months) was established to restrict model scope. Three of these windowed periods, non-overlapping, were kept for modeling, and will be denoted W1−78, W79−156, and W157−234.
## Time Series Model
The VARX model, discussed in the Time Series Modeling section, was used to model the time series. This model was used because there are multiple time series to be considered jointly. The Y_{ nabla new} and Y_{ nabla imp} time series were both considered exogenous, so that hypothetical future values could be considered in comparison of release plans, as discussed in the Motivation section.
## Model Specification & Estimation
By selecting K_min = 4 , a maximum model order is obtained by
p_max = left lfloor 78 over {(3)(4)} right rfloor = lfloor 6.5 rfloor = 6
Models of order 1, 2, ..., p_max were estimated for later diagnostic checking.
## Model Diagnostic Checking
Candidate models were tested for stability and inadequacy. A 5% significance level was used in the Ljung-Box test. The results for each windowed period are shown in table 6. All model orders were stable for all windowed periods. Several model orders were found to be inadequate by the Ljung-Box test: orders 1-2 for period W1−78, and order 5 for period W157−234.
## Model Selection
Models that were not rejected for instability or inadequacy were then compared and the best for each windowed period was selected by AIC selection criterion. The results of selection are shown in table 7, with orders 4, 1, and 1 being chosen for periods W1−78, W79−156, and W157−234, respectively. The fit for each of these models is demonstrated by plotting one-step predictions along with actual values, shown for each model in figure 7.
# Conclusions and Future Work
Acknowledgment (Heading 5)
The preferred spelling of the word “acknowledgment” in America is without an “e” after the “g”. Avoid the stilted expression, “One of us (R. B. G.) thanks . . .” Instead, try “R. B. G. thanks”. Put sponsor acknowledgments in the unnum-bered footnote on the first page.
References
The template will number citations consecutively within brackets [1]. The sentence punctuation follows the bracket [2]. Refer simply to the reference number, as in [3]—do not use “Ref. [3]” or “reference [3]” except at the beginning of a sentence: “Reference [3] was the first . . .”
Number footnotes separately in superscripts. Place the actual footnote at the bottom of the column in which it was cited. Do not put footnotes in the reference list. Use letters for table footnotes.
Unless there are six authors or more give all authors' names; do not use “et al.”. Papers that have not been published, even if they have been submitted for publication, should be cited as “unpublished” [4]. Papers that have been accepted for publication should be cited as “in press” [5]. Capitalize only the first word in a paper title, except for proper nouns and element symbols.
For papers published in translation journals, please give the English citation first, followed by the original foreign-language citation [6].

1. G. Eason, B. Noble, and I. N. Sneddon, “On certain integrals of Lipschitz-Hankel type involving products of Bessel functions,” Phil. Trans. Roy. Soc. London, vol. A247, pp. 529–551, April 1955. (references)
2. J. Clerk Maxwell, A Treatise on Electricity and Magnetism, 3rd ed., vol. 2. Oxford: Clarendon, 1892, pp.68–73.
3. I. S. Jacobs and C. P. Bean, “Fine particles, thin films and exchange anisotropy,” in Magnetism, vol. III, G. T. Rado and H. Suhl, Eds. New York: Academic, 1963, pp. 271–350.
4. K. Elissa, “Title of paper if known,” unpublished.
5. R. Nicole, “Title of paper with only first word capitalized,” J. Name Stand. Abbrev., in press.
6. Y. Yorozu, M. Hirano, K. Oka, and Y. Tagawa, “Electron spectroscopy studies on magneto-optical media and plastic substrate interface,” IEEE Transl. J. Magn. Japan, vol. 2, pp. 740–741, August 1987 [Digests 9th Annual Conf. Magnetics Japan, p. 301, 1982].
7. M. Young, The Technical Writer's Handbook. Mill Valley, CA: University Science, 1989.